## Slide 1
Tenant Onboarding Checklist

## Slide 2
Week One

## Slide 3
Introducing Applaud
You will be introduced to a Success Manager, Support Manger, Services Head
and other department heads as necessary.
This is our end of week one checklist
Onboarding call with Success Manager
Intro call with Services Head
Intro call with Support Manager
Intro call with CISO
Tenant details and access details call with Services head
Early adoption or First phase Go Live discussions call Services Head
Tenant technical details call with Services Head
Share escalation matrix
Share signed agreements if any from Services team
Requirements for early go live discussed and finalized
Discuss on UAT and Production plans, Services Head
Project plan presented, discussed and agreed with Services Head
Activate the tenant using the License keys received

## Slide 4
Month One

## Slide 5
Month One with Applaud
Through your month one journey with Applaud, we would love to hear your
experiences with various teams and how well is your product shaping up
This is our end of month one checklist
Success call with Success Manager ( see guidelines )
Discuss project plan, changes and approvals ( if any )
You are still on the path to your First go live as agreed
You are happy with the way product is shaping up
CISO to check the ISO standards are not compromised in data collection, storing and, retrieval
Report any concerns

## Slide 6
Month Three

## Slide 7
Month Three with Applaud
Through your month three journey with Applaud, we would love to hear your
experiences with various teams and how well is your product shaping up
This is our end of month three checklist
Success call with Success Manager ( see guidelines )
Product deployed into Production
Product adoption stats
Publish Success stories
Share and receive feedback
Closure of Phase 1 and initiation of next Phase
Any happy referrals

## Slide 8
Thank you.