## Slide 1
Integration Checklist

## Slide 2
Integration Checklist
Item no | Checklist Description | Completed
1 | Has your prospect completed the Applaud Connector Integration requirements document? | 
2 | Does the prospect have commercial access to the API’s? (Some application providers provide this at an extra cost). | 
3 | Check with prospects infosec team that they will give approval for their applications to be connected via the Workato connectors? | 
4 | Check if Workato already has a prebuilt connector for your prospect’s requirements? | 
5 | Understand the type of access that Workato will offer for this application? | 
6 | Will Workato have read/write access to the platform? What is the plan if only read? | 
7 | Is there a plan for connecting to the application if Workato does not have access? | 
8 | What is the plan if the Applications does not have any API connections? | 
9 | Confirm if the Customer has IT resources to support the connector requirements and implementation? | 
10 | Are we engaged with the Core HR HR/IT teams ? | 
11 | Is this project connecting to regional applications and no support from the HR centre. Ie HR manage the relationships with the vendors) | 

## Slide 3
EXPECTED OUTCOME
SYSTEM INTEGRATIONS
SERVICES
JOURNEYS
High Level Scoping – Captured Already

## Slide 4
Map Employee Services to Applications
Employee Service | Integration type | Base System (If Any) | Expected Outcome + Notes + Account contact if any
People Data | Workato pre built connector | Oracle | xxxxxxxx
Entering Bank account information | Workato Universal connector | Zellis | xxxxxxxx

## Slide 5
Evaluation of Risk & Integration Complexity
Base System | Integration type | Employee Services | Risks and complexity
Oracle | Workato pre built connector | People data | Low – been done before and pre built connector fit for purpose.
Zellis | Workato Universal connector | Entering Bank account information | Medium – Employee service simple enough, however no connector and no point of contact at Zellis to support with further discovery.